Rwaj Data platform & event-tracking architecture and milestone

How I approached this

Rwaj’s live-shopping data is bursty, real-time, and money-adjacent: an auction closing or a payment failing mid-show matters in seconds, not hours. My principles: (1) capture once, losslessly, (2) land raw before transforming so we can always replay, (3) make revenue reconcilable, analytics that disagree with payments are worse than none, (4) stage the build to deliver value in week 2, not month 6.

Throughout I flag what I would not build yet. Assumptions: early-stage scale (tens of thousands of events/min at peak), a small data team, an existing Python/Django + FastAPI backend, AWS; all numbers illustrative, to be replaced by measured traffic.

Section 1, Data platform & event-tracking architecture

Rwaj unified data & event platform architecture

1.1 Core event taxonomy

A consistent noun.verb naming scheme keeps the catalog navigable as it grows. Fifteen high-value events across the lifecycle:

| # | Event | Domain | Why it matters |
| --- | --- | --- | --- |
| 1 | app.session_start | Buyer | Sessionization, DAU/MAU, attribution anchor |
| 2 | product.viewed | Buyer | Core recommendation + funnel signal |
| 3 | seller.followed | Buyer→Seller | Graph edge; powers “sellers you follow are live” |
| 4 | live.stream_joined | Live | Concurrency, reach, the heartbeat of the product |
| 5 | live.chat_sent | Live | Engagement depth; moderation + agent training signal |
| 6 | auction.bid_placed | Auction | Real-time demand; fraud/velocity checks |
| 7 | auction.won | Auction | Conversion intent; drives checkout |
| 8 | checkout.started | Checkout | Top of purchase funnel; abandonment triggers |
| 9 | order.placed | Order | GMV numerator; the reconciliation anchor |
| 10 | payment.succeeded | Payment | Revenue truth; must reconcile with order.placed |
| 11 | payment.failed | Payment | Recovery flows, seller payout risk |
| 12 | notification.sent | Notification | Frequency-cap accounting; spam prevention |
| 13 | notification.opened | Notification | Channel effectiveness; lifecycle optimization |
| 14 | seller.product_listed | Seller ops | Supply health; catalog-quality entry point |
| 15 | support.ticket_opened | Support | CSAT, agent deflection measurement |

Auction/live/payment events are prioritized because they are unique to Rwaj’s model and least reconstructable after the fact.

1.2 Event schema design

Every event shares one envelope (implemented in Section 2’s schemas.py) so identity, time, and idempotency are uniform, while a per-type properties payload carries specifics.

- Required envelope fields: event_id (UUID), event_type, event_version, occurred_at, received_at, anonymous_id, platform, source.

- Identity resolution: anonymous_id is always present (device/cookie-scoped, survives logout); user_id appears after auth. Anonymous→known stitching is done downstream, not at the edge, so pre-login behavior isn’t lost. A stable seller/buyer id lets us build the follow graph.

- Session handling: client supplies session_id; a fallback sessionization job (30-min inactivity gap) repairs missing/broken sessions in the warehouse.

- Device handling: device_id, platform, app_version support per-platform funnels and safe rollout of client changes.

- Idempotency: client-generated event_id is the dedup key; retries reuse it, turning at-least-once delivery into effectively-once (details in 2).

- Timestamps, two clocks: occurred_at (client, can be skewed or offline-buffered) and received_at (server-stamped). Analytics default to received_at for freshness/reconciliation and use occurred_at only for user-facing ordering, with a skew guard rejecting absurd future timestamps.

- Privacy: consent flags (consent_analytics, consent_marketing) travel with the event so deletion and marketing-suppression are honored without a second lookup; raw PII is disallowed in properties (edge check + downstream scrubber); Saudi PDPL data-residency and retention rules are respected via region-pinned storage and TTLs.

1.3 Ingestion approach

- APIs/SDKs: thin mobile/web SDKs batch events and POST to the Event Gateway (Section 2). Trusted internal services can also write directly to the bus using the same schema contract.

- Queues/streams: the gateway publishes to Kafka/Kinesis, keyed by event_id for per-key ordering and replay.

- Retry strategy: client SDKs buffer offline and retry with backoff; the gateway retries broker publishes with bounded exponential backoff.

- Dead-letter queues: exhausted publishes go to a DLQ (never dropped), with an alert on depth > 0 and a redrive path once the broker recovers.

- Avoiding silent loss: every stage is counted (received, accepted, duplicate, rejected, DLQ’d); reconciliation (1.5) catches gaps the counters miss. Rejections return actionable per-event errors rather than a blanket failure.

1.4 Storage & transformation layers

A medallion-style layering, tool-matched to the job rather than one warehouse for everything:

- Raw layer, S3 (Parquet), partitioned by event_type/date. Immutable, cheap, replayable. Nothing is transformed before it lands here; this is our insurance policy.

- Real-time OLAP, ClickHouse. Live-show and auction dashboards need sub-second aggregates over high-cardinality streams; ClickHouse serves concurrency/GMV-per-minute views that a batch warehouse can’t.

- Warehouse/lakehouse, BigQuery (or Redshift). ELT with dbt: raw → staging → core, tested, documented, incremental.

- Marts: curated business tables (GMV, retention cohorts, seller performance, funnels) powering BI.

- Feature tables: offline features for training + an online feature store (e.g. Redis/DynamoDB) for low-latency reads by recommendations and agents.

- When to use what: PostgreSQL = operational app data; ClickHouse = real-time high-cardinality analytics; BigQuery/Redshift = batch warehouse & modeling; S3 = raw lake + cold storage. Not all on day one, start with S3 + warehouse; add ClickHouse only when live dashboards need sub-second latency.

1.5 Data quality

- Freshness checks: SLA per table (e.g. raw events < 5 min, marts < 1 h); page on breach.

- Volume anomaly detection: expected-range checks per event_type by hour-of-week; alert on sudden drops (a broken SDK release shows up as a cliff, not an error).

- Schema validation: a versioned schema registry; contract tests in CI block breaking producer changes.

- Reconciliation: nightly (and streaming) checks that order.placed ↔ payment.succeeded ↔ the payments ledger agree on count and SAR value. Revenue is the one number that must be exact; discrepancies open an alert, not a dashboard footnote.

- Lineage & audit: dbt exposes column-level lineage; every ingested event carries source and received_at for end-to-end traceability; access to PII tables is logged.

1.6 How the data becomes usable

The same modeled tables fan out to four consumers: dashboards (marts → BI), recommendations (feature tables → ranker, 4), lifecycle automation (segments → reverse-ETL to messaging, 4), and AI agents (curated docs/catalog/history → vector index + tools, 3). One transformation layer, four products, no per-team bespoke pipelines.

Section 2, Senior Python backend mini-task (Event Gateway)

Full runnable code, tests, and a README are in backend_python/. Summary of the design and the senior trade-offs:

What it is. A FastAPI service exposing POST /events that accepts a single event or a batch, validates each, deduplicates, and durably publishes to the streaming bus with DLQ fallback.

Requirements coverage

| Requirement | How it’s met |
| --- | --- |
| Single + batch endpoint | POST /events accepts an object or {"events":[…]}, capped at 500 |
| Pydantic validation | EventEnvelope (strict envelope, open payload) in schemas.py |
| Idempotency | event_id reserve/release via IdempotencyStore (in-mem now, Redis SET NX EX + DEL-on-failure in prod) |
| Clear rejections | Per-event error with field path; 400 if all fail, 207 if partial |
| Auth | Bearer service token + per-source scope (auth.py) |
| Publish to queue | Publisher protocol; stub now, Kafka/SQS drop-in |
| Observability | Structured JSON log: request_id, event_type, source, latency, failures |
| Retry + DLQ | publish_with_retry: bounded backoff → dead-letter, never silent-drop |
| Tests | 13 passing tests incl. accept, auth, schema, dedup, partial-batch 207, retry→ok, retry→DLQ, scope, malformed-JSON→400, PII reject, future-ts reject, batch>500, and total-outage-no-loss |

Key senior decisions & trade-offs

- Strict envelope, permissive payload. New client fields must never cause silent edge rejection, so properties is open; deep semantic checks move to dbt where they’re cheap to evolve. The envelope (identity, time, idempotency) is strict because those guarantees are load-bearing.

- Partial-batch success (207). One malformed event never rejects the good ones and never silently drops them, the client gets an exact per-index breakdown.

- Two clocks + skew guard. Prevents a bad client clock from poisoning time-series partitions.

- Source-scoped tokens. A leaked mobile token can’t impersonate payments-svc.

- Idempotency is reserve/release, not fire-and-forget. The key is reserved before the write and released if both the broker and the DLQ fail, so a client retry after a total outage still lands instead of being dropped as a false duplicate. Without this, the one failure mode the gateway exists to prevent, silent event loss, is exactly the one that bites.

- Protocol-based seams (IdempotencyStore, Publisher) keep the prod swap (Redis, Kafka) isolated and the tests hermetic.

- Avoided a real footgun: the queue module is named publisher.py, not queue.py, so it doesn’t shadow Python’s stdlib queue.

Deliberately deferred: real Kafka wiring, rate limiting, async broker batching, and an OpenAPI-per-event-type registry, all noted in the README as next hardening steps. Scaling: stateless replicas behind an ALB; all shared state external (Redis idempotency, Kafka log); DLQ absorbs broker outages while the endpoint stays fast.

Section 3, AI feature: Buyer Support Agent (RAG + tools + guardrails)

I chose the Buyer Support Agent: highest volume, clearest deflection ROI, and it exercises the full RAG-plus-tools-plus-guardrails stack. The same skeleton generalizes to the Seller agent later.

3.1 Problem & success metrics

Answer buyer questions about products, orders, returns, sellers, live shows, and policies, accurately, in Arabic and English. Metrics: deflection rate (resolved without human), first-contact resolution, CSAT on agent chats, hallucination/incorrect-answer rate (the guardrail metric, kept near zero for order/refund facts), and cost & p95 latency per resolved conversation.

3.2 Data sources

Two distinct classes, treated differently:

- Slow-changing knowledge (RAG): return/refund policies, shipping rules, platform FAQs, seller profiles, product descriptions.

- Real-time facts (tools, never RAG): this buyer’s order status, payment state, live-show schedule, tracking. Embedding these would guarantee stale, wrong answers, so the agent calls a tool for anything account-specific.

3.3 RAG design

- Chunking: structure-aware (by policy section/product field), ~300-500 tokens with overlap; small metadata-rich chunks beat giant ones for retrieval precision.

- Metadata filters: locale, doc_type, seller_id, category, effective_date, so a query is scoped to the right policy version and language before vector search.

- Vector DB: start with pgvector on the existing Postgres (one less system, fine at this scale); graduate to a dedicated store (e.g. OpenSearch/managed vector DB) only if recall/latency demands it.

- Retrieval/reranking: hybrid (BM25 + vector) recall, then a cross-encoder reranker for precision on the top-k; pass only the top few reranked chunks to the LLM.

- Keeping facts fresh: policy/catalog re-indexed on change via CDC (near-real-time), not on a nightly cron; account facts always come from tools; every answer cites its source chunk so writers and buyers can verify.

3.4 Agent & tool design

- Tools: get_order_status(order_id), get_return_policy(seller_id, category), get_live_schedule(seller_id), search_catalog(query), create_support_ticket(...), initiate_return(order_id).

- Permissions / human approval: read tools run freely (scoped to the authenticated buyer’s own data). Write/irreversible actions, refunds, returns, cancellations, require human approval or hard rule limits; the agent drafts the action, a human or a bounded rule confirms it. Every tool call is authorization-checked server-side (the agent can never read another buyer’s order) and logged.

3.5 When RAG vs fine-tuning vs classical ML vs rules vs off-the-shelf LLM

- Rules: refund eligibility, return windows, escalation thresholds, deterministic, auditable, must not be “reasoned about.”

- Classical ML: intent classification / routing, language detection, cheap, fast, easy to evaluate.

- RAG: the knowledge grounding, policies, FAQs, product info.

- Off-the-shelf LLM API: phrasing, synthesis, tool orchestration.

- Fine-tuning: not yet, deferred until we have labeled real conversations and a proven prompt+RAG ceiling; premature fine-tuning is costly and freezes in early mistakes.

3.6 Evaluation

Offline golden set with approved answers; regression tests in CI on every prompt/model change; automated hallucination checks (is each claim in a retrieved source? do order facts match the tool response?); human review sampling of live chats; cost/latency monitoring; and a feedback loop where thumbs-down and escalations feed back into the golden set and retrieval tuning.

3.7 Guardrails

- PII: redact in logs; the agent only ever accesses the authenticated buyer’s own records.

- Unsafe/irreversible actions: refunds/returns/cancellations gated behind human/rule approval.

- Wrong product/pricing: pricing and stock come from tools, never generation; answers cite sources.

- Escalation: low retrieval confidence, low model confidence, detected frustration, or any payment/refund dispute → hand to a human with full context. The safe default is escalation, not a guess.

Section 4, Recommendations, lifecycle activation & 90-day plan

4.1 V1 recommendations (with limited data)

Cold-start with signals that exist on day one, ranked heuristically before any learned model:

- Live shows: boost sellers a buyer follows who are live now; then trending-by-concurrency, recency, and category affinity from product.viewed.

- Sellers/products: category & price affinity from recent views, popularity priors (bestsellers per category), and simple collaborative signals (“buyers who watched this show also bought”) once there’s enough overlap.

- Cold users: popularity + locale + a light onboarding interest pick.

Ship this as transparent, tunable heuristics; defer a learned ranker until there’s enough labeled interaction data to beat the heuristic in an A/B test.

4.2 Buyer & seller segments (levels)

| Segment | Definition (illustrative) | Used for |
| --- | --- | --- |
| New buyer | 0 orders, < 7 days | Onboarding, first-purchase nudge |
| Active buyer | ≥ 1 order / 30 days | Recs, live-show alerts |
| VIP buyer | top-decile GMV / frequency | Early access, loyalty perks |
| Dormant buyer | no session in 30-90 days | Win-back |
| New/rising seller | listed, low GMV | Seller-success coaching, reach boost |
| Power seller | high GMV, consistent live cadence | Priority support, feature betas |

4.3 Lifecycle triggers (with logic, caps, anti-spam)

| # | Trigger | Logic | Channel | Cap / anti-spam |
| --- | --- | --- | --- | --- |
| 1 | Followed seller live | live.stream_joined by followed seller | Push | Max 1/seller/live; global ≤ 3 push/day |
| 2 | Abandoned checkout | checkout.started and no order.placed in 60 min | Push→email fallback | Once per cart; no repeat < 24 h |
| 3 | Winning-bid nudge | auction.won and no checkout.started in 15 min | Push | Once per auction |
| 4 | Win-back | dormant 30 days + prior category affinity | Email/WhatsApp | ≤ 1 / 14 days |
| 5 | Payment recovery | payment.failed | In-app + email | ≤ 2 attempts, spaced 24 h |

Anti-spam framework: global frequency caps per user/channel/day, quiet hours (local time), a per-user suppression list honoring consent_marketing, and holdout groups so we can prove a trigger adds incremental value before scaling it. Frequency-cap accounting is driven by the notification.sent event, closing the loop with 1.1.

4.4 Audience activation & privacy

Segments are pushed via reverse-ETL to ad platforms as hashed lookalike seeds (never raw PII), gated on consent_marketing and Saudi PDPL. We share the minimum, hashed identifiers, not attributes, and keep an auditable record of what was activated where. Suppression and deletion propagate to activated audiences.

4.5 Measuring impact

- Core: conversion, retention (cohort curves), GMV, CAC, ROAS, LTV.

- Causal, not just correlational: holdout groups for every major recommendation and lifecycle change; measure incrementality (treated − holdout), not raw lift.

- Attribution honesty: last-touch over-credits bottom-funnel and paid; I’d report incrementality/holdouts as the source of truth and treat platform-reported ROAS as directional. State the limits explicitly rather than over-claiming attribution precision.

4.6 First 90-day plan

Days 0-30 · Capture, trustworthily. Ship the Event Gateway (§2), the core taxonomy (§1.1), S3 raw + warehouse, and the payments↔orders reconciliation check. Risk reduced first: silent event loss and unreconcilable revenue, the two failures that poison everything downstream. Not yet: ClickHouse, ML, agents.

Days 30-60 · Model & see. dbt marts, first BI dashboards (GMV, funnels, live-show performance), segments (§4.2), and freshness/anomaly checks. Add ClickHouse only if live-ops dashboards need sub-second latency.

Days 60-90 · Activate & assist. V1 heuristic recommendations behind an A/B holdout, the top 2-3 lifecycle triggers with caps, and a thin-slice Buyer Support Agent (RAG over policies + read-only order tool) with guardrails and human escalation, measured, not launched wide.

Team support I’d need: one data/analytics engineer to share the pipeline load, product/design partnership on notification UX, and clear ownership of the payments ledger for reconciliation. Risks reduced early: data loss, revenue mismatch, notification spam, and agent hallucination on money-related facts, deliberately the earliest things I harden, because they’re the ones that erode trust fastest in a live marketplace.